PROVINCE OF PANGASINAN

BIDS AND AWARDS COMMITTEE (BAC)

2nd Floor Malong Building, Capitol Compound

Lingayen, Pangasinan

Tel. No. (075) 542-6918

Website@biddingandawards.pangasinan.gov.ph E-mail address: ebmendoza57@yahoo.com

December 27, 2011

# INVITATION to BID

In view of the devastation brought by typhoon “Falcon” and the passage of the Sangguniang Panlalawigan Resolution No. 249-2011 dated June 29, 2011 declaring the province under State of Calamity, the Province of Pangasinan, through its Bids and Awards Committee (BAC), invites contractors registered and classified by the Philippine Contractor’s Accreditation Board (PCAB) to apply for eligibility and if found eligible, to submit bids under the Negotiated Procurement method of R.A. 9184, as provided for under Sections 53.2 and Section 54.3 & 54.5 of its Revised IRR hereunder contract:

Project No.1

Name of Project	:	Improvement/Rehab. Of Hanging Footbridge

(Damaged by typhoon “Falcon”)

Location		:	Brgy. Tebag West, Sta. Barbara, Pangasinan

Source of Fund		:	Calamity Fund (PR#2011-09-7362)

Approved Budget

for the Contract		:	 P 2,500,000.00

Contract Duration	:             One Hundred Thirteen (113) Calendar Days

Project No.2

Name of Project	:	Repair/Rehabilitation of the Damaged Sub & Super Structure of

Chico Bridge (Damaged by typhoon “Falcon”)

Location		:	Brgy. Flores, San Manuel, Pangasinan

Source of Fund		:	Calamity Fund (PR#2011-09-7285)

Approved Budget

for the Contract		:	 P 2,000,000.00

Contract Duration	:             One Hundred Thirteen (113) Calendar Days

Project No.3

Name of Project	:	Repair/Rehabilitation of the Damaged Sub & Super Structure of

San Vicente Bridge (Damaged by typhoon “Falcon”)

Location		:	Brgy. Flores, San Manuel, Pangasinan

Source of Fund		:	Calamity Fund (PR#2011-09-7051)

Approved Budget

for the Contract		:	 P 2,000,000.00

Contract Duration	:             One Hundred Thirteen (113) Calendar Days

Project No.4

Name of Project	:	Repair/Improvement of Dupo Bailey Bridge

(Damaged by typhoon “Falcon”)

Location		:	Brgy. Caloocan – Dupo, Binmaley, Pangasinan

Source of Fund		:	Calamity Fund (PR#2011-09-7047)

Approved Budget

for the Contract		:	 P 2,000,000.00

Contract Duration	:             One Hundred Thirteen (113) Calendar Days

Prospective bidders should possess a valid license applicable to the contract, have completed a similar contract with a value of at least 50% of the ABC, and have key personnel and equipment (listed in the Eligibility Forms) available for the prosecution of the contract.  The BAC will use non-discretionary pass/fail criteria in the Eligibility Check/Screening as well as the Preliminary Examination of Bids.  The BAC will conduct post-qualification of the lowest calculated bid.

All particulars relative to Eligibility Statement and Screening, Bid Security, Performance Security, Pre-Bidding Conference(s), Evaluation of Bids, Post-Qualification and Award of Contract shall be governed by the pertinent provisions of R.A. 9184 and its Implementing Rules and Regulation (IRR).

The complete schedule of activities is listed, as follows:

| BAC Activities | Schedule |
| --- | --- |
| 1. Issuance of checklist of requirements, plans and specifications | January 12, 2012 |
| 2. Submission and Receipt of Requirements, and Opening of Bids by the BAC | January 13, 2012 – 10:00 am |
| 3. Bid Evaluation and Post Qualification | January 16 & 17, 2012 |

The BAC will issue to prospective bidders Eligibility Forms at the BAC Office 2nd floor Malong Bldg, Capitol Compound, Lingayen, Pangasinan upon their payment of a non-refundable amount of P1,000.00 fee for Eligibility Forms for new bidders to the Office of the Provincial Treasurer of Pangasinan.  Prospective bidders shall submit the Eligibility Requirements to the BAC at the said address.  They may also obtain the results of the Eligibility Check by the BAC at the same address.

The BAC will issue Bidding Documents only to bidders declared by the BAC to be eligible for the bidding upon payment of a non-refundable amount of P3,000.00/bidder/project for project No. 1 and P2,000.00/bidder/project for project No. 2-4,    to the Office of the Provincial Treasurer of Pangasinan.

The Province of Pangasinan assumes no responsibility whatsoever to compensate or indemnify bidders for any expenses incurred in the preparation for their bids. Moreover, the Province of Pangasinan reserves the right to reject any or all bid proposals, waive any formality in the bid requirements, declare the bidding a failure, or award the contract to the bidder whose offer is the most responsive, lowest calculated bid, and most advantageous to the Government.

Approved by:

RAFAEL F. BARAAN

Provincial Administrator

BAC Chairman